AntiGravity

Brand Association Mapping (BAM) — AI Pipeline

Product Requirements Document  |  MVP 1

Version 1.0  |  March 2026

Confidential — Internal Use Only

# Document Information

| Document Owner | Gaurav / Sanjay | Status | Draft |
| --- | --- | --- | --- |
| Product | BAM AI Pipeline | Target Release | MVP 1: Week 6 |
| Version | 1.0 | Last Updated | March 2026 |
| Stakeholders | Accenture Client Teams | Confidentiality | Internal Only |

# Executive Summary

This document defines the requirements, scope, and delivery plan for MVP 1 of the AntiGravity Brand Association Mapping (BAM) AI pipeline. The goal of MVP 1 is to re-implement the existing R-based BAM workflow in Python, enriched with AI-assisted components, so that the process is faster, more scalable, and deployable across new Accenture client engagements with minimal manual effort.

The current JLR/Range Rover implementation takes approximately 3 weeks end-to-end. MVP 1 aims to reduce this to under 1 week for repeat clients and under 2 weeks for new clients, while improving output quality through AI-assisted taxonomy suggestions and smarter text normalisation.

# Background & Problem Statement

## What is BAM?

Brand Association Mapping (BAM) is a structured NLP methodology that analyses social media and earned media mentions to identify which brand attributes (Design, Performance, Heritage, etc.) consumers most associate with a brand, and whether those associations are positive or negative.

The current workflow consists of:

- Exporting mentions from Sprinklr (owned + earned, excluding neutral)

- Cleaning and lemmatising message text

- Generating sorted bigrams and mapping them to a pre-built taxonomy (T1 → T4)

- Performing sentiment mapping at the mention level

- Computing association strength (Strong / Moderate / Weak / Negligible) at word, T2, T3, and T4 levels

## Current Pain Points

- Manual, fragile R code — hundreds of hardcoded regex rules per client

- No reusability across clients — every new brand requires weeks of taxonomy building

- 3-week turnaround for JLR; estimated 2+ months for a brand-new client

- No AI assistance in taxonomy generation — analysts build everything from scratch

- Single-developer dependency — process is not documented enough for handoff

## Opportunity

By migrating to Python with AI-assisted components, AntiGravity can:

- Cut execution time by 60–70% for existing clients

- Reduce new-client onboarding from 2 months to 2–3 weeks

- Expose BAM as a scalable SaaS or managed-insights service to Accenture client teams

- Build a proprietary AI taxonomy engine as a competitive differentiator

# Goals & Non-Goals

## MVP 1 Goals

- Re-implement the full BAM pipeline in Python (pandas, spaCy / lookup-based lemmatiser, openpyxl)

- Replace all hardcoded R regex with a configurable, client-agnostic JSON config file

- Achieve parity with R output: ≥95% taxonomy recall, ±5% bigram count delta

- Produce a validated multi-sheet Excel output at word, T2, T3, and T4 levels

- Document the pipeline as a runbook so any analyst can execute it with a single CLI command

- Test on both available datasets: Input_Data_1 (10,000 messages) and Input_Data_2 (146 messages)

## Out of Scope for MVP 1

- UI / web front-end (planned for MVP 2 / SaaS phase)

- AI-generated taxonomy suggestions (planned for MVP 2)

- Automated sentiment re-classification using LLMs (Sprinklr sentiment used as-is)

- Real-time / streaming pipeline (batch only in MVP 1)

- Multi-language support beyond English

# Technical Architecture

## Pipeline Stages

The Python pipeline mirrors the R workflow in 5 sequential stages:

- Data Ingestion & Validation

- Read Input_Data_*.xlsx (SocialNetwork, Message, Sentiment columns)

- Schema validation — raise clear errors on missing columns or empty datasets

- Drop NaN messages; normalise Sentiment to uppercase

- Text Cleaning & Lemmatisation

- Lowercase, strip punctuation, collapse repeated characters

- Apply configurable message-level regex filters (from client JSON config)

- Lemmatise using spaCy (en_core_web_sm) or fallback lookup table if spaCy unavailable

- Bigram Generation & Filtering

- Sliding-window bigram tokeniser over cleaned messages

- Filter stopwords (built-in NLTK list + client-specific stopwords from JSON config)

- Remove country/city names, numeric tokens, single/double-character tokens

- Sort each bigram pair alphabetically (word1 < word2) for deduplication

- Apply bigram-level regex replacements (offroad, adventure, electric, etc.)

- Count and sort final bigrams

- Taxonomy Mapping (Bigram → Monogram fallback)

- Pass 1 — join bigrams to Bigram_tagging_taxonomy.xlsx on sorted (word1_word2) key

- Pass 2 — unmatched bigrams: join on word1 to monogram_tagging_taxonomy.xlsx

- Pass 3 — still-unmatched: join on word2 to monogram taxonomy

- Produce untagged bigrams file for analyst review

- Sentiment Mapping & Statistical Output

- Match bigrams back to source messages (both word orders) to capture sentiment

- Pivot to get Positive / Negative counts and percentages per bigram

- Compute quartile-based Mention Association (Strong/Moderate/Weak/Negligible)

- Compute Sentiment Association from Positive_perc thresholds (80/50/20)

- Derive Overall Association from combination matrix

- Aggregate to T2, T3, T4 levels and repeat association logic

## Component Mapping: R → Python

| Component | Current (R) | Target (Python/AI) |
| --- | --- | --- |
| Text Cleaning | Manual regex in R (100+ lines) | Configurable JSON stopword list + regex engine |
| Lemmatization | textstem::lemmatize_strings() | spaCy en_core_web_sm or lookup table |
| Bigram Generation | tidytext::unnest_tokens() | Custom sliding-window tokenizer |
| Sorting & Dedup | rowwise() sort in dplyr | Vectorised pandas sort_values() |
| Bigram Taxonomy Map | Manual Excel VLOOKUP logic | Pandas merge + sorted key join |
| Monogram Fallback | Two-pass manual merge in R | Cascaded word1 / word2 merge |
| Sentiment Mapping | inner_join + melt + dcast | Pivot_table in pandas |
| Stats (quartile) | Custom quartile loops | numpy.percentile + map() |
| Final Excel Output | write_xlsx() — one file | Openpyxl multi-sheet workbook |

## Configuration File Design

All client-specific parameters will live in a single config/<client_name>.json file:

{ "client": "JLR", "message_filters": [".*call.*", ".*email.*"], "bigram_filters": [".*rover.*", ".*defender.*"], "custom_stopwords": ["nan", "suv", "good"], "bigram_replacements": { ".*offroad.*": "offroad", ".*adventur.*": "adventure" }, "taxonomy": { "bigram": "Bigram_tagging_taxonomy.xlsx", "monogram": "monogram_tagging_taxonomy.xlsx" } }

# Phased Execution Plan

| Phase | Name | Timeline | Key Output |
| --- | --- | --- | --- |
| Phase 0 | Discovery & Setup | Week 1 | Env setup, data audit, baseline run |
| Phase 1 | Bigram Engine (AI-enhanced) | Weeks 1–2 | Automated cleaning + bigram gen |
| Phase 2 | Taxonomy Mapping (AI-assisted) | Weeks 2–3 | Hybrid bigram + monogram tagger |
| Phase 3 | Sentiment Mapping | Weeks 3–4 | Sentiment + stats layer |
| Phase 4 | Output, QA & Handoff | Weeks 5–6 | Excel output + runbook |

## Phase 0 — Discovery & Setup  (Week 1)

- Set up Python environment (requirements.txt with pandas, openpyxl, spaCy)

- Run existing R code on Input_Data_1 and save all intermediate outputs as golden references

- Audit column schemas across both input files and both taxonomy files

- Create project folder structure: src/, config/, tests/, output/, notebooks/

- Define client JSON config for JLR as first reference config

## Phase 1 — Bigram Engine  (Weeks 1–2)

- Implement text cleaner module (src/cleaner.py) with config-driven filters

- Implement lemmatiser with spaCy primary and lookup-table fallback (src/lemmatiser.py)

- Implement bigram generator with stopword filtering and alphabetical sorting (src/bigrams.py)

- Unit test each function against R golden output — target ±5% bigram count delta

- Deliverable: bigram_counts.xlsx matching R output

## Phase 2 — Taxonomy Mapping  (Weeks 2–3)

- Implement 3-pass taxonomy mapper (src/taxonomy.py)

- Handle edge cases: duplicate bigrams, partial key matches, NA propagation

- Generate untagged_bigrams.xlsx for analyst review — format identical to current R output

- QA pass: compare tagged row count and T1 distribution to R baseline

- Deliverable: tagged_bigrams.xlsx with Attribute T1–T4 columns

## Phase 3 — Sentiment Mapping & Stats  (Weeks 3–4)

- Implement sentiment mapper: scan source messages for bigram matches in both orders

- Build pivot table (Positive/Negative counts and percentages)

- Implement quartile-based Mention Association using numpy.percentile

- Implement Sentiment Association thresholds and Overall Association matrix

- Aggregate to T2, T3, T4 levels with repeated association logic

- Deliverable: all 4 association outputs matching R association labels

## Phase 4 — Output, QA & Handoff  (Weeks 5–6)

- Build openpyxl writer: multi-sheet Excel with word-level, T2, T3, T4 sheets

- Apply professional formatting: header rows, column widths, freeze panes

- End-to-end test on Input_Data_2 (new brand data — tests config portability)

- Write analyst runbook: step-by-step guide + CLI usage

- Demo to pilot Accenture client team

- Deliverable: Final Excel output + runbook PDF

# Acceptance Criteria

| # | Criterion | Metric | Priority |
| --- | --- | --- | --- |
| 1 | Full pipeline runs end-to-end on Input_Data_1 + Input_Data_2 without errors | 0 errors | P0 |
| 2 | Bigram count output matches R baseline within ±5% | ≤5% delta | P0 |
| 3 | Taxonomy mapping recall: ≥95% of R-tagged rows also tagged by Python | ≥95% | P0 |
| 4 | Runtime for 10,000 messages ≤ 5 minutes on standard laptop | ≤5 min | P1 |
| 5 | Stopword / filter config externalised (no code change required for new clients) | JSON config | P1 |
| 6 | Output Excel has all required sheets: word-level, T2, T3, T4 | 4 sheets | P0 |
| 7 | Association labels (Strong / Moderate / Weak / Negligible) match R output for test set | 100% match | P0 |
| 8 | Pipeline is runnable by a non-developer via a single CLI command | 1-command run | P2 |

# Milestones & Timeline

| Week | Milestone / Deliverable | Owner |
| --- | --- | --- |
| 1 | Environment set up; baseline R run documented; data schemas audited | Gaurav |
| 1–2 | Phase 1 complete — automated cleaning & bigram engine working | Gaurav |
| 2–3 | Phase 2 complete — taxonomy mapping matches baseline ≥95% | Gaurav |
| 3 | Mid-point review with Sanjay — output quality sign-off | Gaurav + Sanjay |
| 3–4 | Phase 3 complete — sentiment + association stats computed | Gaurav |
| 5 | Full pipeline tested on Input_Data_2 (second brand dataset) | Gaurav |
| 5–6 | Runbook written; Excel output validated; PRD updated with actuals | Gaurav + Sanjay |
| 6 | MVP 1 handoff — demo to pilot Accenture client team | Sanjay |

# Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| spaCy unavailable in execution env | Medium | High | Pre-build lemma lookup table as fallback |
| Bigram count diverges from R baseline | Low | High | Unit test each sub-step vs R output |
| Client data in different schema | High | Medium | Schema validator + column mapping config |
| Taxonomy file format changes | Low | Medium | Strict column name contract + validation |
| Timeline overrun (new client onboarding) | Medium | Medium | Parallel track: JLR as reference, new client in sandbox |

# Future MVPs (Post MVP 1 Roadmap)

## MVP 2 — AI Taxonomy Engine  (Months 2–3)

- LLM-assisted taxonomy suggestion: given an untagged bigram, suggest T1–T4 classification

- Analyst review-and-approve UI (simple Streamlit or Gradio app)

- Automated taxonomy expansion as new client data comes in

## MVP 3 — Self-Serve Insights Platform  (Months 4–6)

- Web-based dashboard: upload data, configure client, view BAM outputs

- Multi-client management: separate config and taxonomy per brand

- Export to PowerPoint and PDF in addition to Excel

- Role-based access for Accenture client teams

## MVP 4 — SaaS Productisation  (Months 6–12)

- API-first architecture: REST endpoints for data ingestion and output retrieval

- Billing / usage metering per client or per 1,000 mentions processed

- Automated Sprinklr integration (direct pull, no manual export)

- Multi-language support (French, Spanish, German)

# Appendix: Data Inventory

## Input Files

- Input_Data_1.xlsx — 10,000 social mentions (SocialNetwork, Message, Sentiment)

- Input_Data_2.xlsx — 146 social mentions, second brand dataset

- Rawdata_ref.xlsx — Full Sprinklr export with 272 metadata columns (reference only)

## Taxonomy Files

- Bigram_tagging_taxonomy.xlsx — 2,268 tagged bigram pairs with T1–T4 classification

- monogram_tagging_taxonomy.xlsx — 506 single-word entries with T1–T4 classification

## Reference Code

- R_Code_Block_(for_reference).R — Full JLR R implementation used as baseline

- BAM_Execution_Process_Steps.docx — Analyst process documentation

AntiGravity  |  BAM AI Pipeline PRD  |  MVP 1  |  Confidential